## Slide 1: ROles
Roles
Research Overview and Software GUI
Ayodeji Adeogun
Database System Manager, Template Maker, Group Manager
Nivedita Prabhu
Model Training and Image Augmentation
Frank Diabour
Data Collection and UI/UX Development
Matthew Willingham
System Integration and UI/UX Development
Nicholas Marshall
1
2
3
4
5

## Slide 2: Timeline
Stage 02
Development & Implementation
Stage 03
Testing & Deployment
Stage 01
Research & Planning

## Slide 3: Current Project Steps/Schedule
Proposal
Research & Planning
Step 01
Backend & Database Development
Step 03
Testing & Debugging
Step 05
Model Training & Optimization
Step 02
UI/UX Design & Integration
Step 04
Deployment & Finalization
Step 06

## Slide 4: Meeting Schedule
Date Range | Tasks to be Completed
Jan 23 – Feb 20 (Weeks 1-5) | Stage 1: Research & Planning - Research YOLOv8 and face detection methods. - Define system architecture, database, and UI. - Collect and preprocess facial image dataset. - Review dataset quality and address ethical concerns.
Feb 20 – Mar 28 (Weeks 5-10) | Stage 2: Development & Implementation - Train and optimize YOLOv8 for face detection. - Develop and integrate the attendance database. - Design and implement the user interface. - Connect the AI model, database, and UI. - Conduct initial testing of system components.
Apr 2 – Apr 24 (Weeks 11-14) | Stage 3: Testing & Deployment - Perform full system testing (unit, performance, and user testing). - Debug issues and refine system accuracy. - Implement feedback-based improvements. - Finalize documentation and prepare presentation.
Apr 27 (Final Review) | Final System Check & Submission - Review all components for final adjustments. - Submit the project and finalize presentation materials.

## Slide 5: Meeting Minutes (Tuesday (2/4/25)
We met online, Zoom, 12:30 pm - 1:30 pm
  Everyone was in attendance
We decided on what name for our project
  "Efficient Attendance Monitoring Using AI-Based Face Detection"
We decided what parts we wanted to research
  Data Collection and help with UI - Matthew Willingham
  Model Training, Image Augmentation - Frank Diabour
  Database System [Store Attendance] - Nivedita Prabhu
  System Integration [Model+Schema+UI] - Nicholas Marshall
Discussing format and template designs of the project
  Nivedita found a template for us
Frank wrote the introduction during the meeting
Ayodeji was taking notes of the meeting and filling in this presentation.

## Slide 6: Meeting Minutes (Friday (2/21/25)
We met in person, Library (4:00 - 5:15)
  Everyone was in attendance
Designating tasks needed for first step within timeline
  Collect images through imported databases(10000 images with 3 hours of training model)
  Database will be setup per course and R numbers will be associated with student faces
  Students face will be scanned then classes associated R numbers will be checked to verify if all students are accounted for or not
  Will be marked present or absent
Ran practice run of training model, used 33 images of presidents and trained for 10 minutes. Accuracy greatly improves with the more images are presented to model rather than time elapsed for training.
Discussed future plans for instance if we want to do a software or website
Finally went over presentation schedule and discussed who is presenting what part of our powerpoint presentation